## Slide 1: Backlogs and why every website needs one
Web Managers Community of Practice
Date: October 12, 2023 Time: 2:00 pm, ET
Notes: Alt Text: “Title card graphic for the event has a dark blue background with multi-colored round shapes on the right side. In white text, the first line says, Web Managers Community of Practice. The section below has the title of the event in white bold text, Backlogs and why every website needs one. Below in yellow text, says Date: followed by October 12, 2023 in white text. The next line in yellow text says, Time: followed by 2:00 pm, ET in white text. In the bottom left corner, is the white Digital.gov logo which consists of three ribbons joined together in an hexagon to resemble the shape of a capital letter D, followed by the domain and program name, Digital.gov.”

## Slide 2: Agenda
Topics we’ll cover today
What is a backlog, and why do you need one?
Case study: SmartPay
Case study: Search.gov
Next steps

## Slide 3: Today’s speakers
Today’s speakers
Ryan Wold, Touchpoints, TTS
Andrew Lee, SmartPay, FAS
Dawn McCleskey, Search.gov, TTS

## Slide 4: Why you need a backlog

## Slide 5: Accounting for work in a product backlog
All websites are products.
All products should have backlogs.
A backlog lists (or inventories) work that may be done.
A backlog is a prerequisite for iterative development practices that focus on delivering value to users; often referred to as “Agile development.”
Access to and visibility into product backlogs helps teams right-size workloads and mitigates excessive commitment debt.
If a team needs more resources, a refined backlog can help justify a request.

## Slide 6: “Backlog” can be a loaded term
Don’t worry about having a “perfect backlog”
While “backlog” does have a specific meaning in Agile development, your team should have some artifact in place that is an accounting for work to be done
Select a tool that works for your team – GitHub, Trello, Jira, documents or spreadsheets can all work.
A refined backlog is preferable; but this is NOT an exercise in judgement.
  This is meant to be the beginning of conversations to support Website Managers and ensure they have support (staff/tools/education) to deliver value to users in a continuous fashion, with minimal burden.

## Slide 7: A backlog does not answer these questions
(but the team should be clear about these)
Who are the users?
What are each user’s needs?
What does each type of user’s environment/context entail?
How is user/product value defined?
What is the team’s definition of done for a given task?

## Slide 8: A backlog helps answer these questions
What work is planned?
  How is work prioritized?
What work is currently in progress? (WIP - work in progress)
What work has been done?
What work may be blocked for one reason or another?
  Lack of resourcing
  Technical dependencies
How many tasks are bugs or regressions?

## Slide 9: Software is never done
Notes: Image source: https://www.visual-paradigm.com/scrum/what-is-product-backlog-in-scrum/

## Slide 10: Kanban - a popular type of backlog
Notes: Image source: https://www.visual-paradigm.com/scrum/what-is-product-backlog-in-scrum/

## Slide 11: Websites tasks and User stories
A backlog contains a list of stories or tasks; work to be done. It is important that those tasks are defined and not “an amorphous blob of undoability” (in GTD, Getting Things Done terminology)
Thus, we want to ensure:
User story - to convey business value
Acceptance criteria - to scope the work such that the system exhibits specific behavior; “a definition of done”

## Slide 12: Avoid “amorphous blobs of undoability”
❌
Improve the website
Fix all the accessibility issues at once
Translate the website
✅
De-duplicate travel content
Fix one accessibility finding at a time
Translate one page at a time

## Slide 13: User story 1
As a ________ (type of user)
I want to __________ (do something)
So that I can ________ (realize some business value)

## Slide 14: Acceptance criteria 1
Given ________ (some system preconditions exist)
When _________ (some event occurs)
Then _________ (some observable system behavior occurs)

## Slide 15: User story 2
As a Buyer
I want to browse active procurements
And I want to express my interest in a procurement opportunity
So that I can successfully bid on a public procurement opportunity

## Slide 16: Acceptance criteria 2
Given I’m viewing gsa.gov And the gsa.gov website has 100 active opportunities posted
When a user logs in And a user sets up a profile And a user selects on opportunity to view And a user applies to an opportunity by entering an email Then a confirmation message is shown And an email is sent to the user’s email

## Slide 17: The INVEST Model
Independent (of other tasks)
Negotiable (subject to discussion within the team)
Valuable (for the user and/or business)
Estimable (general size of task and/or effort)
Small (fit within an iteration) - Epics can span iterations
Testable (by a human or automated test)

## Slide 18: Benefits of working in the open
Open, visible product backlogs increase the likelihood work is
  1. Actionable due written, refined tasks/stories
  2. Discoverable for stakeholders, and for ad-hoc resources to pick up and work on
GSA has invested substantially in ad-hoc work assignment, sometimes called “crowd-sourcing”
  OpenOpps: https://openopps.usajobs.gov/
  Position detail reassignments
  Challenge.gov
  More than 100 open–source code repositories
  #help-wanted channel in TTS Slack

## Slide 19: Ensure work (and value) flows
Any idea or feedback can be added to a backlog. Consider an Inbox column.
All tasks are placeholders for related conversations.
Work moves from “Inbox” to Backlog when the story has both a User Story and Acceptance Criteria.
Encourage small stories (INVEST)
On a daily basis, work is picked from the top of a prioritized Backlog.
Limit WIP - work in progress
Work moves to Done after it is shipped
Account for the work to be done.

## Slide 20: GSA SmartPay Development

## Slide 21: Program background
SmartPay
The GSA Center for Charge Card Management administers the world’s largest government charge card program with nearly 600 agencies and organizations and more than 6 million card holders
Customer service includes maintenance of two high traffic website systems:
  GSA SmartPay program website
  GSA SmartPay training website

## Slide 22: Development of new systems
Engaged with GSA Service Delivery team in an agile build for minimally viable product (MVP)
  Working with engineers, UX designers, a content specialist, usability tester, and product manager
  They provided mentorship for agile method and process
The new websites launched recently and the development team is in the process of transitioning contractor

## Slide 23: Backlog management
Developed a roadmap for systems by prioritizing highest value assets and functionality
Developed a bank of stories based on requirements
Using project management boards to track the development of the new system
  Provides an overview of upcoming requirements
  Helps product owners prioritize functionality
  Offers visibility into velocity of development
  Eliminates redundant stories
  Gets the team on the same page

## Slide 24: Search.gov
Notes: Transition from Andrew to Dawn

## Slide 25: Search.gov is a Service
A search engine by government, for government
A civic-minded search engine aimed at
Connecting the public quickly with the information and services they are seeking from the government,
Ensuring all agencies are able to easily manage and provide a high quality search experience to their audiences.

## Slide 26: How we do it
Different processes for different teams, kind of
Disaster preparedness - a grim aside
Prioritization
Ongoing management

## Slide 27: Different processes for different teams
Search.gov is a system and a website about our service
System
Team of developers
Software development
O&M
Feature development
System is the only focus of this team
“Gap/Bet Scoring” and “Scrumban”
Website
Admin team
Content management
Special projects
One of many areas of focus for the search service broadly
Recurring projects and Kanban

## Slide 28: Commonalities of approach
We are one big team, after all
What
When
How
What are the rules?
What do users need or want?
What do we think will address these requirements?
Are there any relevant deadlines?
What has the most value?
What’s the easiest to do?
Quarterly and biweekly
Agree on a plan
Write it down
Do the work
Take notes where others can access them
Nothing stays “local”

## Slide 29: Disaster preparedness
A grim aside about not taking anything for granted

## Slide 30: Commonalities of approach cont.
Continued
Where
Who
When (cont.)
JIRA - stories and tasks
  Multiple projects and boards
Google docs - product reqs
Google sheets - “Gap/Bet” scoring
Admin team
  Admin team planning
  Product Gap/Bet meeting
Dev team with at least 1 fed
Quarterly dev roadmap
Biweekly dev sprint planning and admin team planning
Weekly product reqs meeting

## Slide 31: Admin team planning
Recurring projects and special projects
Define items with a What, Where, When, and Why
External requirements and deadlines are considered in putting projects in order over the year
Many projects recur monthly or quarterly
  Newsletter, release notes, quarterly team meeting planning
Special projects get lots of tickets
Commit to what we think we can do in two weeks, and try to move at least two tickets across to DONE.

## Slide 32: Gap/Bet Scoring - Dev roadmapping
Weighted shortest job first (ish)
A Gap is a problem or issue we need to resolve
User driven or rules driven
A Bet is a solution we think will close a particular gap
Functionality is user-informed, tech is developer driven
Prioritization is done by Gap Score, derived from value and difficulty
Value is defined by the Admin team
Difficulty is defined by the developer team

## Slide 33: Gap Score
How important is solving this problem?
Admin value (1-4)
  Does doing this also solve or give us a boost on something else?
Stakeholder requests (1-4)
  How many people are asking for this?
  Security requirements count here, our own team members’ needs also count here
Cost of inaction (1-4)
  Will this get worse if we delay addressing it?
Add up these three numbers to get the gap score

## Slide 34: Gathering stakeholder requests
What should we be thinking about?
Helpdesk ticket topics
Customer meetings
Touchpoints forms
  Page level
  General feedback
Collect issue reports and requests to track numbers and customer types.

## Slide 35: Bet Score - factors
How hard is solving this problem?
Tech value (1-4)
  Does doing this also solve or give us a boost on something else?
Certainty (1-4)
  How confident are we that we know how to do this?
Layers of complexity (1-4)
  How many different parts of the system will this touch?
Level of effort (1-4)
  How hard will this be, or how long will it take to do it?

## Slide 36: Bet Score - the score
What’s the cost-benefit analysis for this item?
Gap score + Tech value + Certainty
= Bet score
Layers of complexity + Level of effort

## Slide 37: Exceptions
There are often exceptions
Is there an external deadline that means it must be done this quarter?
  No scoring needed, but we still want to know Complexity and LOE
  Indicate on sheet and mark score as 100
Interruption budget
  We know what we want to do, and that unexpected things come up every week.
  We leave room in the plan to accommodate these interruptions

## Slide 38: Example
Note! We didn’t get all the way through scoring this quarter because we were learning our way into the new Layers of Complexity factor AND had enough Musts to keep us busy for the quarter.
Notes: The screenshot shows a portion of a table listing several objectives in the first column - one per row. The next column identifies whether that item is an app feature or infrastructure related. The next column is “FY24Q1 MOSCOW” and for each row visible in this example we see it either as “1. Must” or “2. Should”. The next three columns show each item’s score for Admin value, Stakeholder requests, and Cost of inaction. The next column sums up those scores to make a Gap score. The next four columns show each item’s score for Tech value, Certainty, Layers of complexity, and LOE. The last column shows the Bet score, which is 100 for all the “Must” items, and scores ranging from 3.67 and 6.

## Slide 39: And then what?
From quarterly roadmap to sprint commitments to done
Items on the roadmap are brought to the admin team to flesh out user-informed requirements documents
Those requirements are turned into stories with acceptance criteria, using templates to make sure we cover our bases
Those stories are “efforted” by the devs in backlog refinement meetings
Individual stories are pulled into sprints as others are completed
We try to run two week sprints, but things often carry over

## Slide 40: Wrap up

## Slide 41: Backlog best bets
Every website needs a backlog!
Select a tool that’s easy for your team to use and manage the work
Document things such as:
  Feature requests
  Bugs
  Work in progress
Refine your backlog as a team every 1-2 weeks

## Slide 42: Next steps
If you don’t yet have a website backlog, create one!
  Potential tools include: GitHub, JIRA, Trello, gSheet/Doc
  Find the tool that works best for you and your team
Consider adapting the Search.gov team’s methodology to help you schedule and prioritize work
Website Managers - add a link to your backlog to your website’s record in the Digital Registry in Touchpoints: https://touchpoints.app.cloud.gov/admin/registry

## Slide 43: Digital.gov
Join our other communities to get involved!
digital.gov/communities/